**Final Project Milestone - 2**

1. **Project Introduction:**

This app will provide a way for Indian students looking for recipes. Students will be able to look out recipes they want according to their regions. This app contains recipes from different Indian regions including the procedure to prepare the dishes and a final picture relating to the dish. Students can also provide the feedback about the dishes.

1. **Progress report listing:**

* **Project Name:** Dishes Assistant
* **Team Name:** The Brainiacs
* **Member Names:**

1. Sneha Alkuru
2. Santhosh Boyina
3. Mohammad Ghori
4. Nayan Prodduturi
5. Sushma Gaddam

* **Work done till this date:**

|  |  |
| --- | --- |
| Nayan Prodduturi | Worked on the UI of the application. Implemented core data into the application. Worked on linking the coredata to the application for database functionality. |
| Sushma Gaddam | Designed the database model. Made entities and attributes in the data for required details. |
| Mohammad Ghori | Worked on test cases for the application. Included few dishes into the database with content. |
| Sneha Alkuru | Implemented the CoreData into the application. Worked in linking the database and fetching the results. |
| Santhosh Boyina | Worked on the UI of the application and testing. |

* **Issues**
  + At present we have only added few items into the database.
  + We are not getting consistent feedback while data retrivals and we are working on it.

1. **Timetable:**

|  |  |  |
| --- | --- | --- |
| **S.No.** | **Week 13** | **Week 15** |
| 1 | Work on the database for consistent results. | Work on testing the application on a whole. |
| 2 | Work on UI of the application. | Work on testing the database and improve the efficiency. |
| 3 | Work on validations to the data. | Prepare the required documentation of the project and prepare for final presentation. |
| 4 | Work on including the data into the database. | Work on test the application functionality till date. |
| 5 | Test the application with the data included and retrieve them as desired. |  |