**Final Project Milestone - 2**

1. **Project Introduction:**

This app will provide a way for Indian students looking for recipes. Students will be able to look out recipes they want according to their regions. This app contains recipes from different Indian regions including the procedure to prepare the dishes and a final picture relating to the dish. Students can also provide the feedback about the dishes.

1. **Progress report listing:**

* **Project Name:** Dishes Assistant
* **Team Name:** The Brainiacs
* **Member Names:**

1. Sneha Alkuru
2. Santhosh Boyina
3. Mohammad Ghori
4. Nayan Prodduturi
5. Sushma Gaddam

* **Work done till this date:**

|  |  |
| --- | --- |
| Nayan Prodduturi | Worked on the UI of launch screen (tab1), application prototypes and functionality of launch screen (tab1). |
| Sushma Gaddam | Worked on the UI and functionality of dishesVC, documentation and functionality of picture tab (tab3). |
| Mohammad Ghori | Worked on the UI and implementing the table view to navigate to the veg items. |
| Sneha Alkuru | Worked on the UI and implementing the table view to navigate to the Non-veg items. |
| Santhosh Boyina | Worked on the UI and functionality of dishesVC, documentation and functionality of picture tab (tab3). |

* **Issues**
  + At present we did not connect to the database, so the data is stored locally and is available till the application terminates.
  + We did not have the clear idea about the database and its access.
  + We are thinking on categorization of items and displaying the data according to category.
  + Working on implementing a tab bar controller to show the description, how to make and feedback views.
  + As we are new to this technology, we are facing some small problems with the coding.
  + We not clear of how to display the notifications.

1. **Timetable:**

|  |  |  |
| --- | --- | --- |
| **S.No.** | **Week 10** | **Week 12** |
| 1 | Work on replacing buttons with images for veg and non-veg. | Work on connecting to database. |
| 2 | Work on UI of launch screen tab | Writing the functionality for database. |
| 3 | Work on functionality of tab bar controller. | Work on the whole application validations that are left till date. |
| 4 | Work on categorizing the items into respective categories. | Work on test the application functionality till date. |
| 5 | Work on testing the application functionality till date. | Work on setting and checking the constraints for whole application. |